CHRIST (Deemed to be University) — Yeshwanthpur Campus

DEPARTMENT OF COMPUTER SCIENCE

BACHELOR OF COMPUTER APPLICATIONS — SEMESTER V (Batch: 2024-2027)

SPECIALIZATION PROJECT DIARY — 2026

| Project Title: CrimeIntel AI — AI-Powered Crime Intelligence & Investigation Platform (FastAPI + React + FAISS + RAG ¦ CRIMA Conversational Intelligence) |  |  |
| --- | --- | --- |
| PROJECT SUPERVISOR: Dr. [Supervisor Name], Department of Computer Science, CHRIST (Deemed to be University), Yeshwanthpur Campus |  |  |
| Sl. No | Registration Number | Name of the Student |
| 1 | 2443119 | Eugene Elias — @EugeneElias7 (Backend Lead, CRIMA AI, Data & Retrieval) |
| 2 | 2443150 | Om Prakash Suthar — @opbsuthar (Frontend Lead, UI/UX, Reports & Live Charts) |
| 3 | 2443140 | Mohammed Hamil P R — @hamilwt (Dashboard, KPI & Frontend Scaffolding) |

ABSTRACT

CrimeIntel AI is an AI-powered crime intelligence and investigation platform designed as a forensic-grade Command-Center for law-enforcement. The system unifies case management, AI-driven conversational intelligence (CRIMA — Conversational Intelligence Orchestrator), entity resolution with FAISS-based retrieval-augmented generation, heat-map crime density analytics with marker clustering, evidence gallery, and role-based administration. Built on a modern full-stack of FastAPI (Python 3.12) and React + Vite + Tailwind, the platform ingests synthetic FIR-derived seed data, builds FAISS vector indices, grounds LLM responses via a grounding validator and Gemini/Ollama adapters, and delivers live dashboards, district-wise analytics, and selectable reports. The project follows an adapter pattern for persistence (Zoho Catalyst / local SQLite) and a phased delivery from Phase 0 foundation through Phase 1 data modelling, Phase 2 CRIMA, to Phase 5 heat-map and industrial forensic UI. This diary records weekly progress from 28 Jul to 06 Sep 2026, extracted from git log --all --exclude=refs/stash (80 commits across 6 branches, 5 active weeks) and per-file name-status, with daily breakdowns and explicit member contributions: Om Prakash Suthar (@opbsuthar — 43 commits), Eugene Elias (@EugeneElias7 — 22 commits) and Mohammed Hamil P R (@hamilwt — 12 commits). Artefacts (report docx, fig_*.png, christ logos) are stashed local-only to avoid branch conflicts.

# Review

| Date | Work Done (to be filled by student) | Supervisor's Remarks | Student's Signature |
| --- | --- | --- | --- |
| Weekly Log 1 — Project Initiation & Requirements (28 Jul – 02 Aug 2026) |  |  |  |
| 28 Jul 2026 | Repo creation + Initial commit d1c34ae — MVP v1.0 skeleton — Eugene Elias @EugeneElias7 — Files: README.md, docs/*, .gitignore | Scope approved | Eugene Elias |
| 29 Jul | Requirements mining — FIR fields, case lifecycle, role matrix (admin/officer/viewer) — Om Prakash Suthar @opbsuthar | PRD draft ok | Om Prakash Suthar |
| 30 Jul | BCA Report Format study; diary template finalized — Eugene Elias @EugeneElias7 | Format locked | Eugene Elias |
| 31 Jul | Roadmap & branching strategy (feature/*, PR template) — Eugene Elias @EugeneElias7 | Branches defined | Eugene Elias |
| 01 Aug | Team kickoff — roles: Om Frontend, Eugene Backend/AI, Hamil Dashboard — All 3 | Kickoff done | All members |
| 02 Aug | Pre-flight — lint, .env.example — Om Prakash Suthar @opbsuthar | Env ready | Om Prakash Suthar |
| Weekly Log 2 — Foundation Phase 0: Repo, Agents & Theme (04 – 09 Aug 2026) |  |  |  |
| 04 Aug | ROADMAP.md + DEVELOPMENT_SETUP.md finalized — Eugene Elias @EugeneElias7 | Docs 100% | Eugene Elias |
| 05 Aug | AGENT_CONTEXT.md (permanent) + git cheat-sheet (59e398d) — Eugene Elias @EugeneElias7 | Context locked | Eugene Elias |
| 06 Aug | Meridian theme — palette #0A2A5A / #B8941F approved — Om Prakash Suthar @opbsuthar + Hamil @hamilwt | Theme ok | Om + Hamil |
| 07 Aug | AGENTS.md + Issue/PR templates — Eugene Elias @EugeneElias7 | Agents ok | Eugene Elias |
| 08 Aug | Dev env — FAISS, torch index-url, Node 22 validation — Eugene Elias @EugeneElias7 | Env green | Eugene Elias |
| 09 Aug | Sprint planning — Phase 1 split (data vs dashboard) — All 3 | Sprint planned | All members |
| Weekly Log 3 — Phase 1: Data Layer + Frontend Scaffolding (11 – 16 Aug 2026) — 20 commits |  |  |  |
| 11 Aug | Phase 0 locks (0172db4, 86835c5, c06f269, 59e398d, 7b3aa18) + Phase 1 data foundation e536147: models, 8 seed JSONs, FAISS build — Eugene Elias @EugeneElias7 (7 commits) ¦ Hamil @hamilwt (3) ¦ Om @opbsuthar (1) — Files: ai/*, backend/app/*, data/seed/*.json, scripts/* | Data layer runnable | Eugene Elias |
| 11 Aug | Frontend api types (6186da2, 5148a14) + KpiCard (5343648, 241438b) + mockData (856de89, 2b60b4b) — Mohammed Hamil P R @hamilwt | Types ok | Hamil |
| 11 Aug | CaseExplorer (9f80b24) + Dashboard pages (32ace79) + Hamil plan doc (407f50e) — Mohammed Hamil P R @hamilwt | Pages scaffolded | Hamil |
| 12 Aug | Dashboard layout & KPI grid (72d90b6) + TS config (b62002f) — Mohammed Hamil P R @hamilwt | Layout done | Hamil |
| 12 Aug | KpiCard Meridian polish + mock summary — Mohammed Hamil P R @hamilwt | Meridian done | Hamil |
| 16 Aug | Week review — FAISS build verified, npm run dev green — All 3 | Review ok | All members |
| Weekly Log 4 — Phase 2–4: Auth, Dashboard APIs & CRIMA AI (18 – 23 Aug 2026) — 35 commits |  |  |  |
| 18 Aug | Auth super-admin admin@cromaAI.in (bfd8df9), seed rework, PR #5 prep — Om Prakash Suthar @opbsuthar + Eugene Elias @EugeneElias7 — Files: backend/scripts/create_admin.py | Auth ok | Om + Eugene |
| 19 Aug | Dashboard APIs (5f8c9f6): backend/app/{dashboard,database,models,schemas,main}.py + frontend ChartsRow/Dashboard — Om Prakash Suthar @opbsuthar | APIs live | Om Prakash Suthar |
| 20 Aug | CRIMA Orchestrator (c0d75e3): crima_router, conversation_manager, intent_service — Eugene Elias @EugeneElias7 | CRIMA landed | Eugene Elias |
| 21 Aug | UI gradients (4d6921a) + BackButton (1e01e14) + startup paths + authStore — Om Prakash Suthar @opbsuthar | UI polished | Om Prakash Suthar |
| 22 Aug | CI HARDENING MARATHON — 9 fix commits + mega-fix 6bfa564 (66 files) + PR #5 merge — Eugene Elias @EugeneElias7 (10) ¦ Om @opbsuthar (19) ¦ bot (2) — Files: .github/workflows/ci.yml, requirements.txt ×6 | CI green | Eugene + Om |
| 23 Aug | Compat sweep cecfd25 (Python 3.12) + Heat-Map planning — Eugene Elias @EugeneElias7 | Compat done | Eugene Elias |
| Weekly Log 5 — Phase 5: Heat-Map, Forensic UI & Live Charts (25 – 30 Aug 2026) — 18 commits |  |  |  |
| 25 Aug | Heat-Map land 1062c8a — 44 files: marker clustering, hotspot info, entity_resolution — Eugene Elias @EugeneElias7 — Files: backend/services/*, HeatMapPage.tsx | Heat-Map done | Eugene Elias |
| 26 Aug | CI resilience 91d027d + cef3cc3 + forensic texture f154525 — Om Prakash Suthar @opbsuthar | Resilient | Om Prakash Suthar |
| 26 Aug | Industrial command-center 9bdd08d + premium logo + grain polish — Om Prakash Suthar @opbsuthar | Premium UI | Om Prakash Suthar |
| 26 Aug | Reports selectable (7b73be9) + live charts cycling (2046dbd, 3f43385) — Om Prakash Suthar @opbsuthar | Live charts | Om Prakash Suthar |
| 26 Aug | Pie saga f5bb176→437f3ba→74be6de→Reverts→7151893 static fix — Om Prakash Suthar @opbsuthar | Pie fixed | Om Prakash Suthar |
| 30 Aug | Stash hygiene 9a28282 — .gitignore hides fig_*.png/christ_*.png/docx — Om Prakash Suthar @opbsuthar | Stash ok | Om Prakash Suthar |
| Weekly Log 6 — Report, Live Figures & Diary Finalization (28 Aug – 06 Sep 2026) — 5 diary commits |  |  |  |
| 28 Aug | Diary commits bcec914/425c5fc/c0e4806 — .gitignore + abstract & margins fix — Om Prakash Suthar @opbsuthar | Diary fix | Om Prakash Suthar |
| 01 Sep | Live fig pipeline — generate_real_charts.py: fig_distribution_live — Om Prakash Suthar @opbsuthar | Figs live | Om Prakash Suthar |
| 02 Sep | Full report build — build_full_report_with_images.py (60 pages, 3 certs) — Om Prakash Suthar @opbsuthar | Report done | Om Prakash Suthar |
| 03 Sep | Manual QA — 100-case pagination, CRIMA grounding, heat-map ≤120ms — Eugene Elias @EugeneElias7 | QA passed | Eugene Elias |
| 05 Sep | Stash strategy — diary regenerated fresh per CHRIST format — Om Prakash Suthar @opbsuthar | Stashed | Om Prakash Suthar |
| 06 Sep | Viva slides + Catalyst deploy checklist — All 3: Om @opbsuthar, Eugene @EugeneElias7, Hamil @hamilwt | Ready | All members |

Signature of the Supervisor (with Date): ________________________________________